REAL-TIME TRAFFIC DATA COLLECTION
ROADMAP & APPROVAL DOCUMENT

For PhD Research

"Predict and Mitigate Road Traffic Flow
Using Machine Learning"

Scholar: Deepa C
Reg. No: 2390019

March 2026

# TABLE OF CONTENTS

1.  Purpose of This Document

2.  Current Research Status (What Has Been Done)

3.  Why Real-Time Data Is Needed

4.  Proposed Data Collection Approach

5.  API Selection & Justification

6.  Data Parameters Mapping

7.  Collection Schedule & Duration

8.  Cost Analysis

9.  Technical Implementation Plan

10.  Data Preprocessing Pipeline

11.  How Real-Time Data Integrates With Existing Research

12.  Risk Assessment & Mitigation

13.  Timeline

14.  Expected Outcomes

15.  Approval Checklist

# 1. Purpose of This Document

This document presents the complete roadmap for collecting real-time traffic data from Bangalore roads using publicly available APIs. The purpose is to seek guide approval before starting the data collection process, which will run for a minimum of 3 months to gather sufficient data for the final PhD thesis.

The document covers: what APIs will be used, what data will be collected, how it maps to the existing Kaggle dataset parameters, the cost (zero), the technical implementation, and the timeline for completion.

# 2. Current Research Status

## 2.1 Work Completed So Far

Literature Review: 25 research papers reviewed across neural network and ML-based traffic prediction approaches (Bartlett et al., Li et al., Zhou et al., Zou et al., Mihaita et al.)

Dataset Analysis: Bangalore Traffic Dataset from Kaggle (8,936 records, 16 columns, 8 areas, 16 roads, 2022-2024) fully analyzed with EDA and temporal analysis

Individual ML Models: 10 ML model families trained with 27+ hyperparameter configurations: Linear Regression, Ridge, Lasso, ElasticNet, SVR, KNN, Decision Tree, Random Forest, Extra Trees, Gradient Boosting

Model Comparison: Comprehensive comparison using R², RMSE, MAE, MAPE metrics with utility score ranking

Model Improvements: Hyperparameter tuning and optimization for each model

Novel ODTC Framework: Developed the Online Dynamic Temporal Context (ODTC) ML Framework - a 5-stage pipeline (MSTFE + DCE + AFS + MES + OAM) achieving R² = 1.000000

Documentation: 220+ output files including plots, reports, flow diagrams, and complete research documentation

## 2.2 What Is Missing for Final Thesis

The current research uses a Kaggle dataset which is sufficient for methodology demonstration and framework development. However, for the final PhD thesis, real-time data from actual Bangalore roads is required to:

Validate the ODTC Framework on real-world data (not just Kaggle)

Demonstrate practical applicability of the research

Show the framework works with live, continuously changing traffic patterns

Strengthen the thesis with verifiable, reproducible real-time data

Meet the PhD committee requirement for real-world data validation

# 3. Why Real-Time Data Is Needed

## 3.1 Limitations of Kaggle Dataset

Origin Unknown: The Kaggle dataset does not provide details about how the data was collected (sensors, surveys, or simulated).

Data Quality Concern: The Environmental Impact column has a perfect correlation (r = +1.0) with Traffic Volume, suggesting it may be a derived/calculated variable rather than an independent measurement.

Not Verifiable: We cannot verify the accuracy of the data against ground truth since the collection methodology is unknown.

Static Dataset: The dataset is fixed (2022-2024) and cannot demonstrate the ODTC Framework's online adaptation capability with genuinely new data.

## 3.2 Benefits of Real-Time Data

Verifiable Source: Data comes from established APIs (TomTom, HERE) used by millions of navigation users worldwide. The data source is transparent and reproducible.

Live Traffic Patterns: Captures actual current traffic conditions on the same 16 Bangalore roads from the original study.

Online Adaptation Testing: The ODTC Framework's Stage 5 (Online Adaptation Module) can be genuinely tested with incrementally arriving real data.

Research Credibility: Using recognized traffic data providers (TomTom, HERE) adds credibility to the thesis.

Reproducibility: Other researchers can replicate the data collection using the same APIs and locations.

# 4. Proposed Data Collection Approach

We propose using three complementary traffic and weather APIs to collect data for the same 16 Bangalore road locations used in the Kaggle dataset. The APIs are queried every 15 minutes, and the raw data is aggregated to daily records matching the exact format of the original dataset.

## 4.1 High-Level Architecture

The data collection system follows this pipeline:

Step 1: Automated Python script runs every 15 minutes (via Windows Task Scheduler)

Step 2: For each of the 16 roads, query TomTom (speed, travel time), HERE (congestion), and OpenWeatherMap (weather)

Step 3: Raw data is appended to a CSV file with timestamps

Step 4: Periodically, a preprocessing script aggregates 15-minute data to daily records

Step 5: Daily records have the same 16 columns as the Kaggle dataset

Step 6: The processed daily data can be directly used with the existing ODTC Framework

## 4.2 Key Design Decisions

Same 16 Roads: We collect data for the exact same 16 road/intersection locations as the Kaggle dataset to enable direct comparison between Kaggle results and real-time results.

Same 8 Areas: Indiranagar, M.G. Road, Koramangala, Whitefield, Jayanagar, Hebbal, Yeshwanthpur, Electronic City.

15-Minute Intervals: This captures intra-day traffic patterns (peak hours, off-peak, night) and provides 96 data points per road per day for robust daily aggregation.

Multiple APIs: Using both TomTom and HERE provides redundancy and cross-validation of speed/congestion measurements.

Daily Aggregation: The final output matches the daily granularity of the Kaggle dataset, ensuring compatibility with all existing ML models.

# 5. API Selection & Justification

| API | Data Provided | Free Tier Limit | Our Daily Usage | Cost |
| --- | --- | --- | --- | --- |
| TomTom Traffic Flow | Current speed (km/h) Free-flow speed Travel time Road closures | 2,500 requests/day | 1,536 requests/day | $0 |
| HERE Traffic Flow | Speed (km/h) Free-flow speed jamFactor (0-10) Traversability | 250,000 requests/month | 46,080 requests/month | $0 |
| OpenWeatherMap | Weather condition Temperature Humidity, Wind Rain, Visibility | 1,000 calls/day | 96 calls/day | $0 |
| TomTom Incidents | Incident type Delay & severity Construction info | Included in 2,500/day | ~200 calls/day | $0 |

## 5.1 Why These APIs?

TomTom: Ranks Bengaluru as the 2nd most congested city globally in their Traffic Index. Excellent coverage of Bangalore roads. Used by millions of users for navigation, ensuring reliable probe data. No credit card required for the free tier.

HERE: Has 96% map coverage in India with a 3,000-person local team. Provides the unique jamFactor metric (0.0 = free flow to 10.0 = fully blocked) which directly maps to our Congestion Level parameter. No credit card required.

OpenWeatherMap: The most widely used weather API globally. Provides weather condition categories that map directly to our dataset's Weather Conditions column (Clear, Rain, Fog, Windy). Daily limit of 1,000 calls far exceeds our 96 calls/day need.

## 5.2 APIs Considered But Not Selected

Google Maps Routes API: Provides traffic-aware travel time but does NOT return actual speed values in km/h (only categorical labels: NORMAL, SLOW, TRAFFIC_JAM). Also costs $10/1,000 requests with traffic data, which would be ~$370 for 3 months.

Ola Maps API: India-specific and free, but only provides ETA/duration with traffic, not raw speed or congestion metrics. No jamFactor equivalent.

Mappls (MapmyIndia): Good India coverage but paid plans are $300-600/month. Not suitable for a 3-month free collection.

# 6. Data Parameters Mapping

The following table shows how each of the 16 columns in the Kaggle dataset will be obtained or derived from the real-time APIs:

| Column Name | Source | Method | Type |
| --- | --- | --- | --- |
| Date | System Clock | Collection timestamp (IST) | Direct |
| Area Name | Config File | Predefined road-to-area mapping | Direct |
| Road/Intersection Name | Config File | 16 GPS coordinate pairs | Direct |
| Traffic Volume | TomTom + HERE | Estimated using Greenshields traffic flow model from speed + congestion | Derived |
| Average Speed | TomTom | currentSpeed field (km/h) - direct measurement | Direct |
| Travel Time Index | TomTom | currentTravelTime / freeFlowTravelTime ratio | Direct |
| Congestion Level | HERE | jamFactor (0-10) scaled to 0-100 | Direct |
| Road Capacity Utilization | TomTom | (1 - currentSpeed/freeFlowSpeed) x 100 | Derived |
| Incident Reports | TomTom Incidents | Count of incidents within 500m radius | Direct |
| Environmental Impact | Derived | Calculated from Traffic Volume (as in original data) | Derived |
| Public Transport Usage | Time-based | Estimated from time-of-day patterns + area characteristics | Estimated |
| Traffic Signal Compliance | Speed Variance | Estimated from speed consistency patterns | Estimated |
| Parking Usage | Area + Congestion | Estimated from area type and congestion level | Estimated |
| Pedestrian & Cyclist Count | Time + Weather | Estimated from time, weather, and area type | Estimated |
| Weather Conditions | OpenWeatherMap | Mapped to: Clear/Rain/Fog/Windy/Overcast | Direct |
| Roadwork & Construction | TomTom Incidents | Filtered for construction-type incidents | Direct |

## 6.1 Important Note on Traffic Volume

No publicly available API provides actual vehicle counts (Traffic Volume). All commercial traffic APIs (Google, TomTom, HERE, Ola) derive their data from GPS probe data (anonymized traces from smartphones and connected vehicles). They estimate speed and congestion but do not count individual vehicles.

For actual vehicle counts, physical sensors (inductive loop detectors, cameras with computer vision) would be needed, which is beyond the scope of this research.

We estimate Traffic Volume using the Greenshields traffic flow model:

Volume = Density x Speed, where Density = k_jam x (1 - Speed/FreeFlowSpeed)

This is a well-established traffic engineering model used in transportation research. The estimated volumes will be validated against the Kaggle dataset ranges to ensure reasonableness.

## 6.2 Columns Marked as "Estimated"

Four columns (Public Transport Usage, Traffic Signal Compliance, Parking Usage, Pedestrian & Cyclist Count) cannot be directly obtained from any free API. These are estimated using:

Time-of-day patterns (higher public transport during commute hours)

Area-specific characteristics (higher parking in commercial areas like M.G. Road)

Weather impact (fewer pedestrians during rain)

Weekend vs weekday patterns

Congestion-based correlations from the Kaggle dataset

These estimations are documented in the code and can be refined if better data sources become available. Alternatively, these columns can be excluded from the real-time dataset if the guide prefers to work only with directly measured parameters.

# 7. Collection Schedule & Duration

| Parameter | Value |
| --- | --- |
| Collection Frequency | Every 15 minutes (96 times per day) |
| Roads Monitored | 16 roads across 8 Bangalore areas |
| Raw Records Per Day | 16 roads x 96 intervals = 1,536 records |
| Daily Records (Aggregated) | 16 records per day (1 per road) |
| Minimum Duration | 3 months (90 days) |
| Total Raw Records (3 months) | 138,240 records |
| Total Daily Records (3 months) | 1,440 records (comparable to Kaggle's 8,936) |

## 7.1 Why 15-Minute Intervals?

15-minute intervals capture the full daily traffic cycle: morning peak (8-10 AM), off-peak (11 AM - 4 PM), evening peak (5-8 PM), and night (9 PM - 7 AM). This provides rich intra-day data for robust daily aggregation and enables future research on hourly/sub-daily prediction if needed.

# 8. Cost Analysis

Total Cost for 3 Months of Data Collection: $0 (ZERO)

| API | Our Monthly Usage | Free Monthly Limit | Monthly Cost |
| --- | --- | --- | --- |
| TomTom | 46,080 calls | 75,000 calls | $0 |
| HERE | 46,080 calls | 250,000 calls | $0 |
| OpenWeatherMap | 2,880 calls | 30,000 calls | $0 |
| TOTAL |  |  | $0 |

No credit card is required for TomTom and HERE. OpenWeatherMap's free tier also does not require payment information for the basic Current Weather API.

# 9. Technical Implementation Plan

## 9.1 Software Requirements

Python 3.8+ (already installed)

requests library (pip install requests)

pandas and numpy (already installed for ML work)

Windows Task Scheduler (built into Windows)

Internet connection (for API calls)

## 9.2 Files Created

| File | Purpose |
| --- | --- |
| config.py | API keys, 16 road GPS coordinates, collection settings |
| realtime_data_collector.py | Main script - calls TomTom + HERE + OpenWeatherMap for all 16 roads |
| preprocess_realtime_data.py | Converts raw 15-min data to daily format matching Kaggle columns |
| setup_scheduler.py | Sets up Windows Task Scheduler for automated collection |
| API_SETUP_GUIDE.txt | Step-by-step instructions to get free API keys |

## 9.3 16 Road Locations

| Road/Intersection | Area | Latitude | Longitude |
| --- | --- | --- | --- |
| 100 Feet Road | Indiranagar | 12.9719 | 77.6412 |
| CMH Road | Indiranagar | 12.9686 | 77.6403 |
| Trinity Circle | M.G. Road | 12.9716 | 77.6197 |
| Anil Kumble Circle | M.G. Road | 12.9780 | 77.5990 |
| Sony World Junction | Koramangala | 12.9340 | 77.6165 |
| Sarjapur Road | Koramangala | 12.9100 | 77.6680 |
| Marathahalli Bridge | Whitefield | 12.9591 | 77.7010 |
| ITPL Main Road | Whitefield | 12.9857 | 77.7263 |
| Jayanagar 4th Block | Jayanagar | 12.9250 | 77.5830 |
| South End Circle | Jayanagar | 12.9390 | 77.5770 |
| Hebbal Flyover | Hebbal | 13.0358 | 77.5970 |
| Ballari Road | Hebbal | 13.0100 | 77.5750 |
| Tumkur Road | Yeshwanthpur | 13.0220 | 77.5510 |
| Yeshwanthpur Circle | Yeshwanthpur | 13.0270 | 77.5540 |
| Hosur Road | Electronic City | 12.8920 | 77.6460 |
| Silk Board Junction | Electronic City | 12.9173 | 77.6229 |

# 10. Data Preprocessing Pipeline

The raw 15-minute interval data is preprocessed into daily records using the following pipeline:

Load raw CSV with 15-minute interval records

Group by (Date, Road Name) to create daily aggregates

Average Speed: Mean of all TomTom and HERE speed readings for that day

Travel Time Index: Mean ratio of current travel time to free-flow travel time

Congestion Level: Mean of HERE jamFactor readings, scaled from 0-10 to 0-100

Road Capacity Utilization: Derived from speed ratio (1 - currentSpeed/freeFlowSpeed) x 100

Traffic Volume: Estimated using Greenshields model with daily speed and congestion

Weather: Most frequent weather condition during the day

Incidents & Roadwork: Maximum incident count, any construction flag

Output: CSV with same 16 columns as Kaggle dataset

# 11. How Real-Time Data Integrates With Existing Research

The real-time data collection is designed to seamlessly integrate with all existing research work:

Same Column Names: The preprocessed daily CSV has the exact same 16 column headers as the Kaggle dataset, so all existing Python scripts (step1 through step7) can run on it without modification.

Same Road Names: The 16 road/intersection names are identical to the Kaggle dataset.

Same Area Names: The 8 area names are identical to the Kaggle dataset.

ODTC Framework Validation: The real-time daily data can be fed directly into the ODTC Framework (step7_ODTC_ML_Framework.py) to validate its performance on real-world data.

Online Adaptation Testing: Stage 5 of the ODTC Framework (Online Adaptation Module) can be genuinely tested with incrementally arriving real data, proving the framework's ability to adapt.

Comparative Analysis: A direct comparison between Kaggle results and real-time results can be presented in the thesis, showing the framework's generalizability.

# 12. Risk Assessment & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API downtime | Missing data for some intervals | Using 2 traffic APIs (TomTom + HERE) provides redundancy. Missing intervals are handled gracefully in daily aggregation. |
| Internet outage | No data collection during outage | Task Scheduler automatically resumes when internet returns. Daily aggregation handles gaps. |
| API free tier changes | May need to pay or switch API | Current usage is well below free limits. Multiple APIs provide backup options. |
| Computer sleep/shutdown | Collection pauses | Configure Windows power settings to prevent sleep. Use Task Scheduler with "Wake computer" option. |
| GPS coordinate mismatch | Data for wrong road segment | Coordinates verified against Google Maps. TomTom and HERE snap to nearest road. |
| Rate limiting | Some requests rejected | Built-in delays (0.3s between calls) and error retry logic in the collector script. |

# 13. Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Setup | Day 1 | Register for API keys, configure scripts, test connections |
| Pilot Collection | Days 2-7 | Run collector for 1 week, verify data quality, fix any issues |
| Full Collection | Months 1-3 | Automated collection every 15 minutes for 3 months |
| Weekly Preprocessing | Every Sunday | Run preprocessing script, check quality report |
| Mid-point Review | Month 1.5 | Review data quality, present interim results to guide |
| Final Processing | After Month 3 | Final preprocessing, generate complete daily dataset |
| Validation | Week after | Run ODTC Framework on real-time data, compare with Kaggle results |

# 14. Expected Outcomes

1,440+ daily traffic records for 16 Bangalore roads (3 months)

138,240+ raw 15-minute interval records for detailed analysis

Validated ODTC Framework performance on real-world data

Comparison study: Kaggle data vs Real-time data results

Demonstrated online adaptation capability with genuinely new data

Reproducible data collection methodology documented for thesis

Strengthened thesis with verifiable, real-time data validation

# 15. Approval Checklist

Please review and approve the following items before data collection begins:

☐  Data Collection Approach: Using TomTom + HERE + OpenWeatherMap APIs

☐  Road Locations: Same 16 roads and 8 areas as Kaggle dataset

☐  Collection Duration: Minimum 3 months of automated collection

☐  Collection Frequency: Every 15 minutes (96 data points per road per day)

☐  Cost: $0 (all APIs within free tier)

☐  Traffic Volume Estimation: Using Greenshields model (since no API provides actual vehicle counts)

☐  Estimated Columns: Public Transport Usage, Parking Usage, Signal Compliance, Pedestrian Count will be estimated (not directly measured)

☐  Data Format: Same 16 columns as Kaggle dataset for direct comparison

☐  Timeline: Setup in 1 day, pilot for 1 week, full collection for 3 months

☐  Integration: Real-time data will be validated using existing ODTC Framework

________________________________________

Guide Signature & Date

________________________________________

Scholar Signature & Date

Remarks / Suggestions:

____________________________________________________________

____________________________________________________________

____________________________________________________________